EECS 581: Software Engineering II

Team Meeting Log

Complete one log for every team meeting, including meetings you hold on your own outside the weekly standup. Store completed logs in teams GitHub repository.

| Team # | 14 |
| --- | --- |
| Date | 09/29/2026 |
| Time (start – end) | 6:00 - 7:00 pm |
| Location | Eaton 3001 |
| Meeting objective | Discuss bugs from old code and additions we want to make |

Attendance

List every team member. Mark present or absent, and note the reason for any absence.

| # | Team member | Present | Absent | Reason if absent |
| --- | --- | --- | --- | --- |
| 1 | Lydia Peng | Yes |  |  |
| 2 | Jaycob Campos |  | Yes | unsure |
| 3 | Nick Heyer | Yes |  |  |
| 4 | Jonathan A Kazmaier | Yes |  |  |
| 5 | Andrew J Kruckemyer | Yes |  |  |
| 6 | Khang D Phan | Yes |  |  |

1. Task Completion Confirmation

What each member committed to at the last meeting, and where it stands now. Use: Completed / In progress / Not started.

| Team member | Task assigned last meeting | Status |
| --- | --- | --- |
| Jaycob | Bug fixes from previous group, generate tickets | Completed |
| Lydia | Test backend logic | Completed |
| Andrew | Add r and esc hot keys and legend | Completed |
| Nick | Set up new repo, bug test | Completed |
| Jonathan | Manual front end testing | Completed |
| Khang | Add flags remaining feature | Completed |

2. Discussion Summary and Decisions Made

What the team discussed and what you decided. Record decisions clearly enough that an absent teammate could catch up from this alone.

We discussed the bugs that we found in the code we were given and what extra addition we wanted as a part of this project. We decided that we were going to have difficulty levels that adjust mine density and grid size.

3. Roadblocks and Impediments

Anything slowing the team down — technical problems, unclear requirements, dependencies, scheduling. Note who is affected and what the team plans to do about it.

The code we were given was buggy and did not have a lot of features that made it easier to test. Due to this, we had to spend more time just fixing the code we were given.

4. Tasks Allocated for Next Meeting

Every task needs a named owner and a due date. “The team will work on the UI” is not a task.

| Owner | Task | Due date | Est. hours |
| --- | --- | --- | --- |
| Jaycob | Fix bugs in old code, work on AI solver | 10/06 |  |
| Lydia | Work on AI solver | 10/06 |  |
| Andrew | Add new menu for AI difficulty, board difficulty | 10/06 |  |
| Nick | Add board difficulty levels, grid changes | 10/06 |  |
| Jonathan | Test and review front end | 10/06 |  |
| Khang | Further test for bugs in backend logic | 10/06 |  |

5. Person-Hours Logged This Week

Required for the project documentation grade. Record actual hours spent on coding, testing, meetings, and documentation — excluding EECS 581 lectures. Keep this current every week; it cannot be reconstructed accurately at the end of the sprint.

| Team member | Work performed (day by day) | Hours |
| --- | --- | --- |
| Team total this week |  |  |