EECS 581: Software Engineering II

Team Meeting Log

Complete one log for every team meeting, including meetings you hold on your own outside the weekly standup. Store completed logs in teams GitHub repository.

| Team # | 14 |
| --- | --- |
| Date | 10/06/2026 |
| Time (start – end) | 6:00 - 7:00 pm |
| Location | Eaton 3001 |
| Meeting objective | Discuss finishing up AI solver, adding difficulty levels |

Attendance

List every team member. Mark present or absent, and note the reason for any absence.

| # | Team member | Present | Absent | Reason if absent |
| --- | --- | --- | --- | --- |
| 1 | Lydia Peng | Yes |  |  |
| 2 | Jaycob Campos | Yes |  |  |
| 3 | Nick Heyer | Yes |  |  |
| 4 | Jonathan A Kazmaier | Yes |  |  |
| 5 | Andrew J Kruckemyer | Yes |  |  |
| 6 | Khang D Phan | Yes |  |  |

1. Task Completion Confirmation

What each member committed to at the last meeting, and where it stands now. Use: Completed / In progress / Not started.

| Team member | Task assigned last meeting | Status |
| --- | --- | --- |
| Jaycob | Fix bugs in old code, work on AI solver | In progress |
| Lydia | Work on AI solver logic | In progress |
| Andrew | Add new menu for AI difficulty, board difficulty | Completed |
| Nick | Add board difficulty levels, grid changes | Completed |
| Jonathan | Test and review front end | Completed |
| Khang | Further test for bugs in backend logic | Completed |

2. Discussion Summary and Decisions Made

What the team discussed and what you decided. Record decisions clearly enough that an absent teammate could catch up from this alone.

No major decision changes, just continuing with what we were assigned

3. Roadblocks and Impediments

Anything slowing the team down — technical problems, unclear requirements, dependencies, scheduling. Note who is affected and what the team plans to do about it.

No major roadblocks, just have to wait on back end to complete front end and wait on front end to complete testing.

4. Tasks Allocated for Next Meeting

Every task needs a named owner and a due date. “The team will work on the UI” is not a task.

| Owner | Task | Due date | Est. hours |
| --- | --- | --- | --- |
| Jaycob | Fix first click logic | 10/11 |  |
| Lydia | Finish medium and hard ai solver | 10/11 |  |
| Andrew | Implement medium and hard ai ui | 10/11 |  |
| Nick | Auto solve ai steps | 10/11 |  |
| Jonathan | More front end testing on added features | 10/11 |  |
| Khang | Finish back end test cases/test ai solver | 10/11 |  |

5. Person-Hours Logged This Week

Required for the project documentation grade. Record actual hours spent on coding, testing, meetings, and documentation — excluding EECS 581 lectures. Keep this current every week; it cannot be reconstructed accurately at the end of the sprint.

| Team member | Work performed (day by day) | Hours |
| --- | --- | --- |
| Team total this week |  |  |